# ClientFlow – Commercial Specification (Revised)

## Filename

clientflow_commercial_spec.md

# 1. Overview

ClientFlow is a WordPress-native SaaS plugin that manages the full client lifecycle:

Proposal → Payment → Delivery → Retention

It replaces fragmented tool stacks such as:

- PandaDoc / Proposify (proposals)

- Bonsai / Dubsado (client management)

- Trello / Notion (delivery tracking)

- Stripe Payment Links (payments)

# 2. Market Positioning

## Target Users

- Freelancers

- Small to mid-sized agencies

- WordPress-based service businesses

## Core Positioning

“The all-in-one client workflow system inside WordPress.”

## Key Insight

Most competitors are either:

- Too narrow (proposals only)

- Too complex (full SaaS agency OS)

ClientFlow wins by being:

- Unified

- Simple

- WordPress-native

# 3. Competitive Analysis

## Direct Competitors

- PandaDoc (documents + e-signatures)

- Bonsai (freelancer CRM)

- Dubsado (client workflows)

## Indirect Competitors

- Trello / Notion (project tracking)

- Google Drive + Email workflows

## Where Competitors Beat Us

### PandaDoc advantages:

- Deep CRM integrations (Salesforce, HubSpot)

- Enterprise e-signature workflows

- Large integration ecosystem

👉 ClientFlow does NOT compete here initially.

## Where ClientFlow Wins

### 1. WordPress-native workflow

No SaaS switching, everything inside WP.

### 2. Faster proposal → payment flow

Optimised for freelancers, not enterprise sales teams.

### 3. Unified system

No duct-taping multiple tools.

### 4. Lower cost

£19–£79 vs £40–£100+ SaaS stacks.

## Differentiation Feature (Important)

### “Live Client Workspace Generation”

When a proposal is accepted:

👉 ClientFlow automatically creates:

- Client portal

- Project workspace

- File area

- Messaging thread

This is NOT common in competitors.

# 4. Product Scope

ClientFlow is a single plugin with modular systems:

- Proposals

- Payments

- Client Portal

- Projects

- Messaging

- Files

- AI assistance

# 5. UI Approach (Important Decision)

## Not fully Gutenberg-based

### Why:

- Gutenberg is inconsistent for app-like UX

- Hard to control complex workflows

## Recommended Approach

- Custom React-based admin UI

- WordPress REST API backend

- Gutenberg only for optional content blocks

👉 Result: SaaS-like experience inside WordPress

# 6. AI Integration Strategy

## Purpose

- Improve proposal writing

- Increase conversion rates

## Cost Model

- Pro: ~100 requests/month (~£0.50 cost)

- Agency: ~500 requests/month (~£2.50 cost)

## Controls

- 1 request per 3 seconds per user

- 3–5 second timeout

- Graceful fallback if AI fails

## Failure Handling

- Never block UI

- Always show fallback suggestions

# 7. Pricing Strategy

## Free

- Limited proposals

- Basic tracking

## Pro (£19–£29/month)

- Unlimited proposals

- Payments

- AI (100 requests/month)

- Basic client portal

## Agency (£49–£79/month)

- Full client portal

- Messaging + files

- AI (500 requests/month)

- Team support

# 8. Unit Economics

## AI Costs

- Pro: ~£0.50/user/month

- Agency: ~£2.50/user/month

## Infrastructure

- Low (WordPress-hosted plugin model)

## Target Margin

85–95% gross margin

# 9. CAC / LTV Model

## CAC (Customer Acquisition Cost)

- £20–£60 per paying user (early stage blended acquisition)

## LTV (Lifetime Value)

- Pro: £200–£300

- Agency: £600–£1,000

## Target Ratio

4:1 LTV:CAC minimum

# 10. Go-To-Market Strategy

## Phase 1

- WordPress plugin directory

- SEO content targeting:

  - “WordPress proposal plugin”

  - “client portal for WordPress”

## Phase 2

- YouTube tutorials

- Agency workflow content

- Case studies

## Phase 3

- Affiliates:

  - WordPress developers

  - Agencies

  - Hosting companies

# 11. Customer Acquisition Funnel

Traffic → Free Plugin → Usage → Upgrade → Agency tier

# 12. Sprint Build Strategy (Execution Model)

## Phase 1 (Weeks 1–4)

Core architecture:

- Database

- API

- Auth system

## Phase 2 (Weeks 5–12)

MVP:

- Proposals

- Payments

- Tracking

- Email notifications

## Phase 3 (Weeks 13–16)

Validation:

- 100 paying users target

- Measure conversion + usage

## Phase 4 (Weeks 17+)

Expansion:

- Build only features users request

# 13. Missing Market Features (Competitor Gap Analysis)

## What PandaDoc has that ClientFlow does NOT initially:

- Deep enterprise CRM integrations

- Advanced e-sign workflows

- Sales pipeline automation

👉 These are NOT early priorities

## What ClientFlow introduces uniquely:

### 1. Auto-generated client workspace

Proposal acceptance instantly creates:

- Project

- Files

- Messaging

- Portal

### 2. WordPress-native execution layer

No external SaaS dependency

### 3. Unified lifecycle system

One plugin replaces 4–6 tools

# 14. Key Product Risks

## Risk: Feature overload

Mitigation: strict phased rollout

## Risk: Competing with enterprise SaaS

Mitigation: focus on freelancers & agencies

## Risk: WordPress performance limits

Mitigation: modular + lightweight architecture

# 15. Strategic Summary

ClientFlow is positioned as:

A WordPress-native client operating system that replaces fragmented SaaS tools.

It wins by:

- Simplicity

- Integration

- Speed from proposal → payment → delivery

# End of Commercial Specification