# ClientFlow – Sprint Build Plan

## Filename

clientflow_sprint_build_plan.md

# 1. Overview

This document breaks ClientFlow development into an execution-focused sprint plan.

The goal is to move from architecture → MVP → validation → expansion in a controlled, revenue-driven sequence.

# 2. Development Strategy

## Core Principle

Build the core system once, correctly, then iterate based on user demand.

## Phases

- Core Platform Architecture (Weeks 1–4)

- MVP Launch: Proposals + Payments (Weeks 5–12)

- Validation & Revenue Testing (Weeks 13–16)

- Expansion Based on Demand (Weeks 17+)

# 3. Phase 1 – Core Platform Architecture (Weeks 1–4)

## Goal

Build the foundational system that supports all future modules.

This is the most critical phase.

## Sprint 1 (Week 1): Plugin Foundation

### Deliverables

- WordPress plugin scaffold (ClientFlow core)

- Autoloading structure (PSR-style or modular loader)

- Base REST API namespace:

  - /wp-json/clientflow/v1/

- Role definitions:

  - Admin

  - Client

### Outcome

- Running plugin with API skeleton

## Sprint 2 (Week 2): Database Schema

### Deliverables

Create core tables:

- clients

- proposals

- projects

- payments

- messages

- files

- events (activity log)

### Requirements

- Proper indexing for performance

- Foreign key logic (logical, not enforced in WP DB)

- Migration system on plugin activation

### Outcome

- Persistent data layer ready for all modules

## Sprint 3 (Week 3): Authentication & Permissions

### Deliverables

- Extend WordPress auth system

- Client login access control

- Capability system:

  - client_view

  - proposal_edit

  - project_manage

### Security

- Nonce validation for all requests

- Role-based data filtering

### Outcome

- Secure multi-user system foundation

## Sprint 4 (Week 4): API Framework

### Deliverables

- REST API base controllers

- Standard response format

- Error handling system

- Placeholder endpoints:

  - clients

  - proposals

  - projects

### Outcome

- Fully structured API ready for feature modules

# 4. Phase 2 – MVP Build (Weeks 5–12)

## Goal

Ship a usable product that generates revenue.

## Sprint 5–6: Proposal System

### Deliverables

- Proposal builder UI

- Template system

- Save / edit / duplicate proposals

## Sprint 7: Proposal Delivery

### Deliverables

- Send proposal to client

- Client view page (read-only)

- View tracking (open event)

## Sprint 8: Acceptance Flow

### Deliverables

- Accept / decline system

- Status updates

- Activity logging

## Sprint 9–10: Stripe Payments

### Deliverables

- Stripe checkout integration

- Payment intent creation

- Webhook handling

- Payment status tracking

## Sprint 11: Notifications

### Deliverables

- Email notifications:

  - proposal sent

  - proposal accepted

  - payment received

- Basic templating system

## Sprint 12: WordPress.org Launch Prep

### Deliverables

- Plugin review compliance

- Documentation

- Installation wizard

- Basic onboarding flow

# 5. Phase 3 – Validation (Weeks 13–16)

## Goal

Validate product-market fit and pricing.

## Metrics to Track

- Free → paid conversion rate

- Proposal creation frequency

- Payment conversion rate

- Feature usage breakdown

## Deliverables

- Analytics tracking system

- User feedback collection tool

- In-app feedback prompts

## Questions to Answer

- Do users understand the value immediately?

- Do proposals convert into payments?

- Is pricing (£19–£79) acceptable?

# 6. Phase 4 – Expansion (Weeks 17+)

## Goal

Build only what users demand.

## Conditional Feature Development

### If users request project tracking:

- Build Projects module

### If users request collaboration:

- Build Client Portal

- Messaging system

### If users request file sharing:

- Add Files module

## Rule

No feature is built unless demand is proven.

# 7. Architecture Principles

- Modular internal design

- One plugin, multiple systems

- API-first development

- WordPress-native authentication

- External services isolated (Stripe, AI)

# 8. Success Definition

## Phase 2 Success:

- First paying users

- Stable proposal → payment flow

## Phase 3 Success:

- 100 paying users

- Clear usage patterns

## Phase 4 Success:

- Expansion direction validated

# 9. Key Risk Controls

## Risk: Overbuilding early

Mitigation: strict sprint scope control

## Risk: API complexity

Mitigation: standardised REST structure

## Risk: WordPress limitations

Mitigation: lightweight queries + modular design

# 10. Summary

ClientFlow is built in controlled phases:

- Foundation (architecture)

- Revenue engine (proposals + payments)

- Validation (real users)

- Expansion (demand-driven)

# End of Sprint Plan